To:		Ted Williams, CEO

From: 		Promise Beshel, IT Consultant

Date: 		11th of July, 2026

Subject: 	Progress Update: Microsoft Entra User and Group Accounts Established

Dear Ted,

I am writing to provide a progress update on Week 2 of our system-building project. We have successfully completed the next crucial phase of our Microsoft Azure environment setup.

This week, my primary focus was establishing a secure and organized identity management foundation using Microsoft Entra ID. Here is a summary of the completed work:

- Administrative Access: Your account (Ted Williams) has been successfully created and granted full administrative access (Global Administrator) so you can oversee the entire environment.

- Security Groups Created: I have created three distinct security groups to align with our organizational structure:

  - Sales & Marketing Team

  - Engineering Team

  - Customer Success Team

- User Accounts Provisioned: All 30 employee user accounts have been created in the system. Each user has been assigned specific login credentials and successfully mapped to their respective departmental security group.

This structure is essential for our next phase, where we will begin applying specific security policies and locking down environmental access so that each team only has access to the resources they need.

I have recorded a brief video walkthrough of the Microsoft Entra environment to demonstrate the completed setup. You can view the video here:

https://vimeo.com/1209346092?share=copy&fl=sv&fe=ci

Please let me know if you have any questions or require any adjustments to the current user access list. Thanks.

Best regards,

Promise Beshel

IT Consultant